IRIS: Immersive Real-time Interlinked Systems

Ashutosh Chakragiri

Georgia Institute of Technology
+1 404-200-8973

achakragiri1@gatech.edu

Andrew Rodgers

Georgia Institute of Technology
+1770-722-7313

Arodgers32@gatech.edu

Dylon Shattuck

Georgia Institute of Technology
+1770-710-4626

Dshattuck3@gatech.edu

ABSTRACT

Tactical military operations have become increasingly dependent on using Augmented Reality (AR) to enhance a soldier’s ability to be aware of their surroundings. AR will allow soldiers to see threats, see friendlies, and see objectives while they are in the same physical location. The U.S. Army has demonstrated this capability through the use of Anduril IVAS/Eagle Eye (Integrated Visual Augmentation System), an AR system used for Command & Control (C2). The architectural design of these systems remains proprietary and is therefore unavailable to researchers or students. Field HUD is an open-source solution that provides the capabilities of a centralized C2 dashboard to deploy, update and remove AR markers in real-time, and then display those markers in real-time to multiple field devices. We implemented the Field HUD prototype using Meta Quest 3 headsets and Shared Spatial Anchors, along with a custom WebSocket based synchronization server. In doing so we were able to show the fundamental interaction model of a tactical AR system: command authority broadcasts spatial data to the field devices and each field device receives the spatial data and perceives it as a common AR marker that is anchored in physical space. The primary contribution of our work is not the spatial anchors themselves (which are provided by Meta’s SDK), but rather the C2 layer of the architecture that manages the creation, deletion, and updating of markers, coordinates field devices, and synchronizes the state of all field devices in real-time over heterogeneous environments.

# AIMS AND OBJECTIVES

Overall Aim

Address the challenges of maintaining real-time spatial awareness and persistent coordination across distributed field personnel in tactical environments where traditional communication methods are insufficient. This will be achieved by designing a command-control (C2) architecture to deploy real-time persistent spatial AR markers to multiple devices in a field setting demonstrating the core interaction paradigm of tactical AR systems such as IVAS.

## Real-Time Marker Synchronization

Build and evaluate implement server infrastructure that will broadcast marker creation/update/delete to all connected field devices with less than 75 ms latency. The system must also ensure state consistency across devices under conditions of spotty connectivity by using local caching and reconciliation strategies. The evaluation methodology to measure the latency from the command center to field devices will be measured across different network conditions including full connectivity, 50% packet loss, and intermittent disconnection. Successful criteria will include achieving sub 75ms latency in optimal conditions, maintaining consistent states across devices after reconnection and graceful degradation with successfully mitigated data loss during disconnections.

## Spatial Anchor Integration

Build AR clients for the Meta Quest 3 using the shared spatial anchors API to display markers at identical physical locations across multiple devices. Implementation of anchors must account for SLAM drift, environment variability, and varied coordinate system initializations on different devices. The evaluation methodology used will be quantifying accuracy of field devices via calibrated reference points displaying the same positioning of markers as required by Meta’s SLAM system accuracy bounds (~5 cm Indoor, ~3 – 5 m GPS-Based outdoor) with measurements taken indoors and outdoors.

## Command Interface Design

Design and test an easy-to-use web-based command dashboard that enables operators to place markers on a geographic map, assign types to the markers (way point, threat, friendly, etc.), and monitor positions of field devices in real time. The interface should support fast deployment workflows suitable for tactical situations where time is of the essence. The evaluation methedology of ease of use will be conducted through user testing of 3-5 participants selected randomly to measure task completion for common workflows (deploy 5 markers, update marker types, monitor device status). Successful qualitative data includes sub 30 second deploy time for standard scenarios and positively rated user experience.

# BACKGROUND

## Tactical AR and Situational Awareness

The application of augmented reality in military contexts has significantly evolved since early heads-up display (HUD) systems in vehicles and aircraft. Modern tactical AR systems aim to provide soldiers with similar HUD capabilities, including real-time visualization of friendly positions, threat locations, navigation waypoints, and mission objectives laid on top of their real-world view of the battlefield. These capabilities include real-time visualization of friendly positions, threat locations, navigation waypoints, and mission objectives overlaid on their physical view of the battlefield. The DARPA ULTRA-Vis program and subsequent developments like iLeader demonstrated that AR displays could “augment the soldier’s view of reality with iconic information geo-registered to the real world, enabling the soldier to carry out his mission ‘heads-up’ with ‘finger-on-the-trigger’. This capability will improve soldier operational tempo, enhance squad-level command and control, and provide instantaneous situational awareness of user location, friendly locations, and tactical points of interest. " [1]. The U.S. Army's IVAS program, based on Microsoft HoloLens technology, represents the current state-of-the-art in fielded tactical AR, providing enhanced night vision, thermal imaging, holographic maps, and tactical information overlay to infantry soldiers [2]. This project implements the core paradigms demonstrated by these tactical AR systems including centralized command centers that broadcast markers to devices in the field.

## Shared Spatial Anchors and Multi-User AR

The technical foundation for multi-user AR experiences heavily relies on shared spatial anchors. Shared spatial anchors are digital reference points tied to physical locations. These reference points can be resolved by multiple devices to the same real-world position. Meta's Shared Spatial Anchors API enables Quest devices to create anchors, persist them to cloud storage, and share them with other devices in the same physical space [3]. Similar capabilities can be found in Apple's ARKit with ARWorldMap which allows for the serialization, deserialization, and sharing  of world maps [8]. Additionally, Google's ARCore allows users to connect to a central ARCore API which allows hosting and resolving Cloud Anchors in real time for device synchronization in the AR space [9]. Recent research by Hirunteeyakul (2025) has explored hybrid approaches combining previous visual based anchoring for Simultaneous Localization and Mapping (SLAM) with Bluetooth Low Energy (BLE) and Ultra-Wideband (UWB) beacon assistance to improve scalability and robustness [4]. Our work builds upon these provided anchor capabilities from various platforms like Meta, rather than reimplementing them.

## Command and Control Architectures

In real-world applications for this technology, it is vital to have a central terminal for system overview and control. Kolev and Pavlova (2021) presented a mobile AR application for enhanced command and control that overlays tactical symbols on real-time imagery, demonstrating improved cognitive ability through meaningful graphical and text information [5]. Their work highlights the shift from traditional 2D map-based C2 systems toward spatially registered 3D visualization. Edge cloud platforms have been proposed to coordinate multiple AR users by offloading SLAM computation and synchronizing per-device coordinate systems through joint global maps [6]. Offloading SLAM computation presents network challenges with the large amount of data being transmitted over the system network. Some proposed mitigation techniques for this are suppressing insignificant data during transmission and having an adaptive update rate for the network to allow for update speeds to vary for users based on the current network conditions [7]. Our architecture draws from these precedents while focusing specifically on the command-to-field broadcast rather than peer-to-peer collaboration.

# OUTCOMES AND DELIVERABLES

## Software Deliverables

C2 Server: WebSocket based server implemented via Socket.js to broadcast real-time peer-to-peer communication between multiple platforms. Deployed and accessible via public API endpoint for remote field device connectivity.

Command Dashboard: React web application with Leaflet.js map for intuitive 2D marker placement, marker type selection menu and corresponding marker styling/iconography, real-time device position visualization and status display. This interface will be the primary control point for authorized commanders to manage tactical info across field devices.

AR Headset Application: Unity application for Meta Quest 3 leveraging the Meta XR SDK with Shared Spatial Anchors. Includes real-time marker rendering, distance/bearing annotations, marker types and corresponding iconography, and state preservation to simulate signal-contested environments. This client will represent the field operators' AR view, where command deployed markers overlay on top of their view of the physical environment.

## Demonstration Deliverables

Live Multi-Device Demo: Video recording or live in-class demonstration of two Quest 3 headsets displaying synchronized markers downlinked from the web-based command dashboard. Demonstrates marker CRUD workflows for various types of markers on multiple positions and across multiple headsets.

Performance Metrics: Measure latency from command dashboard action to field device rendering to achieve sub 75ms responsiveness, which is critical to maintain operator motor performance and temporal perception in AR environments [10].  Spatial anchoring disparity across devices will be quantified to ensure markers appear at identical physical locations to coordinate tactical decision making and ensure reliable navigation. System persistence under simulated signals interruption will validate state consistency in poor conditions where connectivity is not guaranteed.

Evaluation methodology: measure latency via timestamp logging across the whole pipeline from dashboard to server to client to rendering in the field operators AR vision under various network conditions. Assess spatial accuracy via calibrated reference points to measure between multiple devices both indoors and outdoors. Test network resilience through simulated disconnections and packet loss, verifying proper states after device reconnection to ensure zero data loss.

## Knowledge Outcomes

Develop an understanding of the capabilities and limitations of shared spatial anchoring technology and relevant APIs and hardware design and environmental conditions that spatial accuracy degrades below usability standards. Understand design systems for critical real-time applications by building the C2 server architecture and which cashing and reconciliation strategies balance consistency with responsivity under weak network conditions. Understand human-computer interaction in mixed reality (physical reality and augmented) through investigating how operators perceive and interact with spatially registered information. Gain practical experience with real-time multi-device cross-platform systems, and incorporate user feedback to iteratively improve wearable UI/UX.

# CHALLENGES

## Spatial Anchor Consistency

Guaranteeing anchors created across one device to reflect the same location on other devices is a significant challenge that will be faced. Simultaneous Localization and Mapping (SLAM) systems encounter drift, and environmental changes change anchor resolution causing this challenge. Recent work by Hirunteeyakul demonstrated that hybrid beacon-assisted approaches can mitigate drift issues from environmental factors such as lighting changes and reflective surfaces, yet these solutions cause additional hardware dependencies [4]. Our challenge in this domain is designing markers that account for spatial uncertainty from drift and environmental changes. This is a human computer interaction problem because field operators must trust the marker positions despite underlying technical limitations decreasing accuracy of those markers.

## Real-Time Synchronization

Designing a marker deployment system with a latency requirement below 75 ms for variable network conditions, device connection handling, and state reconciliation is an important protocol design consideration. Sub-75 ms latency is ideal for augmented reality applications as higher latency impairs the user’s motor performance as well as their perception of separate simultaneous events as occurring at the same time [10]. Edge computing research by Sonkoly Explored SLAM computation to reduce client-side processing but found that the resulting overhead of network transmission decreased performance [6]. The ShareAR system attempted to address these challenges through adaptive update rates and data suppression techniques [7]. However, these approaches also introduced tradeoffs between accuracy and responsiveness. Our challenges with Real-Time Synchronization involve designing state reconciliation strategies that will preserve operators' situational awareness when connection is lost and maintaining both optimal accuracy and responsivity.

## Coordinate System Alignment

Under ideal conditions (outdoors, open sky, etc.), GPS provides a device’s location to within 4.9 m accuracy [11], which is insufficient for precise marker placement. Thus, we must design marker visualizations that are accurate in uncertain conditions. Also bridging GPS outdoor positioning with SLAM indoor positioning introduces another coordinate system alignment challenge occurring in heterogeneous environments. The IVAS program addressed similar challenges via sensor fusion approaches [2], but their proprietary implementation limits researchers for further insights. Our challenges underly in the technical implementations (coordinate transformation algorithms) and human centered in communicating positional uncertainty to operators without overwhelming them with technical details and creating utilities to help users understand confidence of marker positions (accurate vs approximate locations).

# ALIGNMENT TO CLASS

This project addresses themes of mobile and ubiquitous computing, such as context-aware computing (markers adaptive to position and orientation), distributed systems (multi-device synchronization), sensor fusion and human computing interactions (HCI) in mobile contexts (AR interfaces, heads-up information display). This project is exciting because of the constraints of mobile computing such as limited connectivity, multi device synchronization, and designing intuitive interfaces that blend the digital and physical world. The challenges posed by this project's constraints push students to optimize distributed software, algorithms, and server mediated coordination to reduce latency and improve accuracy. This projects scope is beyond just AR development through tackling the problems of hosting a central command center (C2) to maintain intuitive shared spatial awareness through problems such as limited connection, real time synchronization and coordinate system alignment through multiple devices.

# PROJECT PLAN AND TIMELINE

| Week | Activities & Milestones |
| --- | --- |
| 1-2 | Foundation: Create server and API with marker CRUD functionality. Build a basic dashboard with a static map to display these markers. Setup a Unity project with AR Foundation framework and integrate Quest 3 SDK. Milestone: Hardcode marker visible in AR. |
| 3-4 | Integration: Connect WebSocket to allow communication between server, dashboard and unity client, so markers added in real time can be seen in headsets. Register devices and heartbeats for recognition. Milestone: Create a marker on a dashboard that appears on a single Quest device. |
| 5-6 | Multi-Device & Anchors: Implement shared spatial anchors including aligning coordinate systems between devices. Create different marker types via icons and styling and report device position to dashboard. Milestone: allow two quest devices to see one marker at the same physical location. |
| 7-8 | Polish & Robustness: Clean up UI on dashboard and AR client. Create error handling and reconnection logic and cache markers and coordinate system to handle reconciliation during connection errors. Milestone: Recover program gracefully from connection loss. |
| 9-10 | Testing & Metrics: Measure and document latency, accuracy, multiple devices outdoors, edge case handling. Milestone: collect and analyze various performance metrics. |
| 11-12 | Demo & Presentation: Perform final integration testing, record video demo, write final report and prepare for final presentation. Milestone: Present live demo with 3 devices and perform final presentation. |
| Contingency | This timeline includes a cushion between each 2-week milestone period allowing adjustments to the timeline based on the pace of schedule. Significant milestones such as week 2, 4, and 6 will be evaluated for thoroughness before proceeding and if behind schedule reducing scope of milestone may be implemented. |

# REFERENCES

- Roberts, D. C., Snarski, S., Sherrill, T., Menozzi, A., Clipp, B., & Russler, P. (2012). Soldier-worn augmented reality system for tactical icon visualization. Proceedings of SPIE, 8383, Article 838305. https://doi.org/10.1117/12.921290

- Kallberg, J., Beitelman, V., Mitsuoka, V., Pittman, J., Boyce, M. W., & Arnold, T. W. (2022). The tactical considerations of augmented and mixed reality implementation. Military Review. https://www.armyupress.army.mil/Journals/Military-Review/English-Edition-Archives/May-June-2022/Kallberg/

- Meta Platforms. (2024). Shared spatial anchors. Meta Quest Developer Documentation. https://developers.meta.com/horizon/documentation/unity/unity-shared-spatial-anchors

- Hirunteeyakul, M. (2025). A BLE and UWB beacon-assist framework for multiuser augmented reality synchronization across multiple devices in shared environments. arXiv. https://doi.org/10.48550/arXiv.2504.05293

- Kolev, A., & Pavlova, L. (2021). Augmented reality in an enhanced command and control application. Information & Security: An International Journal, 50(2), 180–192. https://doi.org/10.11610/isij.5023

- Sonkoly, B., Nagy, B. G., Dóka, J., & et al. (2024). An edge cloud based coordination platform for multi-user AR applications. Journal of Network and Systems Management, 32, Article 40. https://doi.org/10.1007/s10922-024-09809-9

- Ran, X., et al. (2019). ShareAR. In Proceedings of the 18th ACM Workshop on Hot Topics in Networks (pp. ?). https://doi.org/10.1145/3365609.3365867

- Apple Inc. (n.d.). ARWorldMap. Apple Developer Documentation. Retrieved February 4, 2026, from https://developer.apple.com/documentation/arkit/arworldmap

- Google. (2022). Cloud anchors allow different users to share AR experiences. Google for Developers. Retrieved February 4, 2026, from https://developers.google.com/ar/develop/cloud-anchors

- Waltemate, T., Senna, I., Hülsmann, F., & et al. (2016). The impact of latency on perceptual judgments and motor performance in closed-loop interaction in virtual reality. Proceedings of the ACM Symposium on Applied Perception. https://doi.org/10.1145/2993369.2993381

- U.S. Government. (n.d.). GPS accuracy. GPS.gov. Retrieved February 4, 2026, from https://www.gps.gov/gps-accuracy-0

# AI Disclosure

# This proposal was developed with assistance from Anthropic’s “Claude”. Claude was used for research synthesis, technical architecture, brainstorming, and writing assistance. All technical decisions, project direction, and content produced by AI were reviewed and edited by the team members.

# APPENDICES

## Appendix A: AI-Assisted Literature Review Transcript

The following transcript documents the AI-assisted literature review process used to identify grounding resources for this proposal.

User:

I am making a project where we are implementing augmented reality shared spatial anchors/markers using a command and control (C2) base station deployment architecture. The central base station will create the markers and the field devices (Meta Quests) will receive and render them in augmented reality. As part of the proposal we must find resources to "ground your project in real-world literature and existing technologies." A lot of these resources will be Meta documentation etc., but research the space and find us this grounding real-world literature for our project.

Claude:

To find the most relevant grounding literature and documentation, could you please clarify a few details:

Are you targeting a specific industry or use case (e.g., defense, emergency response, industrial, gaming)?

Should we prioritize academic literature, industry whitepapers, technical documentation (e.g., Meta/Unity/ARCore SDKs), or a mix?

Is your AR implementation using any specific technology stack (e.g., ARKit, ARCore, Azure Spatial Anchors, Meta Presence Platform)?

Do you want documentation on both spatial anchors and shared AR synchronization, or is there more focus on one over the other?

Should we focus more on the base station architecture side as well, such as networking protocols, edge compute, etc.?

This will help ensure we gather the most useful and relevant real-world resources for your proposal.

User:

We are targeting defense use case conceptually.

I suppose you should try to prioritize a mix, but I expect most to be technical documentation for the shared spatial anchors. I am not sure about C2. But yeah, a mix of all of it.

We are going to use Meta Shared Spatial Anchors using Meta XR Simulator in Unity.

Mostly documentation on shared spatial anchors; some on AR synchronization will help too.

Yes, this is equally as important, as the shared spatial anchoring is just API calls, so layering this architecture on top is the differentiator of this project.

Claude:

Thanks, that's exactly the detail I needed. I'll gather a mix of Meta documentation, technical references, academic literature, and defense/industry publications that support shared spatial anchors and C2-style AR architectures. I'll also find relevant information on Unity integration, AR synchronization, and infrastructure for base station-driven deployments.

[Web search and retrieval performed]

Resources Returned:

Shared Spatial Anchors:

Unity XR Meta OpenXR Shared Anchors Documentation

GitHub: Unity-SharedSpatialAnchors Sample Project

Apple ARKit Collaboration Documentation

Multi-User Augmented Reality & Shared Experience:

Hirunteeyakul (2025), arXiv:2504.05293 — BLE/UWB beacon-assisted AR synchronization

C2 & Defense:

Flam: "Augmented Reality in Defense" (industry blog)

Kolev & Pavlova (2021): "Augmented Reality in an Enhanced Command and Control Application" (ResearchGate)

## Appendix B: Gantt Chart

Figure 1: Gantt Chart